INDIAAI INNOVATION CHALLENGE 2026

Problem Statement 2: AI-Powered MSE Agent Mapping Tool

PRODUCT REQUIREMENTS DOCUMENT

AgentMap AI

AI-Native Intelligence Layer for ONDC MSE-SNP Mapping

| Team: | XphoraAI |
| --- | --- |
| Members: | Suchi Bansal, Aakashdeep Srivastava, Vishalika |
| Date: | February 2026 |
| Version: | 2.0 (Submission-Ready) |

CONFIDENTIAL

TABLE OF CONTENTS

1  Executive Summary

2  Problem Definition & Measurable Goals

3  Why ONDC Requires a Distinct AI Architecture

4  Core System Components

4.1  Module 1: AI Registration Engine

4.2  Module 2: Taxonomy Classification Engine

4.3  Module 3: Intelligent Matching Engine

4.4  Agent Orchestration

5  Data Model & Knowledge Architecture

6  Technology Stack (Sovereign AI)

6.1  AI/ML Models

6.2  Infrastructure

6.3  Why Sovereign AI

7  Data Preparation & Model Evaluation

7.1  Dataset & Splits

7.2  Evaluation Metrics

7.3  Baseline Comparison

8  Confidence Band System

9  Data Imperfection Handling

10  Responsible AI

11  Stage 1 PoC Scope & 7-Week Execution Plan

11.1  Stage 1 Boundaries

11.2  MVP Architecture

11.3  Week-by-Week Plan

11.4  Demo Flow

12  Product Roadmap & Budget

13  Evaluation Criteria Alignment (Annexure II)

14  Risks & Mitigations

15  Conclusion

Appendix A: International & Export Readiness

# 1. Executive Summary

AgentMap AI is a deployable AI-native intelligence layer designed to operationalize the three core mandates of Problem Statement 2 (IndiaAI Innovation Challenge 2026):

1. Multilingual AI-enabled digital registration — Voice-first onboarding in 11+ Indian languages with automated document extraction.

2. AI-driven ONDC taxonomy-compliant product categorization — Fine-tuned classification models mapping free-form product descriptions to ONDC’s predefined taxonomy with 95%+ accuracy.

3. Intelligent MSE-to-SNP matching — Multi-factor scoring based on product alignment, domain relevance, geographic proximity, and operational capacity.

Unlike centralized marketplace matching engines (e.g., Alibaba, Shopify), ONDC operates as a decentralized protocol-based network. AgentMap AI is architected specifically for interoperable, governance-compliant matching across distributed Seller Network Participants (SNPs).

The system reduces onboarding friction, improves first-time match acceptance, and provides audit-ready explainable AI outputs aligned with Government data governance and Responsible AI principles.

# 2. Problem Definition & Measurable Goals

## 2.1 Current TEAM Initiative Challenges

The MSME TEAM (Technology for MSMEs: AI-Led E-Commerce Acceleration and Marketplace) Initiative aims to onboard 5 lakh MSEs onto ONDC by FY 2026-27, with INR 277.35 Crore allocated over 3 years. However, the current process faces critical bottlenecks:

Manual form filling: MSEs must navigate complex registration forms requiring Udyam ID, GST, PAN, and product details—prohibitive for Tier 2/3 operators with limited digital literacy.

Inconsistent product categorization: MSEs self-report categories using free-text fields that don’t map cleanly to ONDC’s standardized taxonomy, leading to catalog inconsistencies across SNPs.

Labour-intensive NSIC verification: Claim verification takes 7–14 days per MSE due to manual cross-referencing of Udyam, GST, and PAN records.

High reassignment rate: 40–60% of initial MSE-SNP mappings result in mismatches requiring re-assignment, caused by basic rule-based domain/geography matching.

## 2.2 Measurable Goals

| Metric | Current State | AgentMap AI Target |
| --- | --- | --- |
| MSE-SNP Reassignment Rate | 40–60% | <20% |
| Product Categorization Accuracy | Manual / inconsistent | >95% Top-1, >99% Top-3 |
| Onboarding Time per MSE | 30+ minutes | <8 minutes |
| NSIC Verification Cycle | 7–14 days | <2 days (70% automated) |
| First-Time Match Acceptance | ~40% | >75% |
| NDCG@3 (Ranking Quality) | Baseline TBD | >0.80 |

# 3. Why ONDC Requires a Distinct AI Architecture

ONDC is fundamentally different from centralized marketplaces. Understanding this distinction is critical to evaluating our architectural choices:

| Dimension | Centralized (Amazon/Alibaba) | ONDC (Beckn Protocol) |
| --- | --- | --- |
| Network | Single platform owns all data | Decentralized, multi-party protocol |
| Data Ownership | Platform controls seller data | Distributed: MSE retains data ownership |
| Matching | Internal algo, platform-optimized | Protocol-mediated, SNP-independent |
| Capacity Signal | Real-time from own inventory | Independent SNPs self-report (may be stale) |
| Verification | Platform-internal review | Government layer (NSIC) in the loop |
| Taxonomy | Proprietary product tree | Open standard, versioned on GitHub |

This is not centralized marketplace matching. It is interoperable public digital infrastructure matching.

Our system must handle: distributed data ownership across SNPs, stale capacity signals, government verification mandates, open taxonomy evolution, and multi-party trust. No existing global platform addresses this combination. This is our core technical differentiation.

# 4. Core System Components

AgentMap AI is structured as three core AI modules coordinated by a LangGraph-based orchestrator:

## 4.1 Module 1: AI Registration Engine (Sathi)

Function: Voice-first multilingual MSE onboarding with automated document extraction.

Voice Input: Sarvam AI Saras (STT) + Bulbul V3 (TTS) supporting Hindi, English, Tamil, Telugu, Kannada, Malayalam, Marathi, Bengali, Gujarati, Odia, Punjabi.

Document OCR: Sarvam Vision (3B parameter vision-language model) extracts structured data from Udyam certificates, GST documents, PAN cards.

Channels: WhatsApp Business API (primary for Tier 2/3), Web app (secondary).

Output: Structured MSE profile with validated Udyam ID, PAN, GST, product descriptions, and location—auto-populated into TEAM registration forms.

Target: 8-minute voice-guided registration vs. current 30+ minutes.

## 4.2 Module 2: Taxonomy Classification Engine (VargBot)

Function: Maps MSE product descriptions to ONDC’s predefined taxonomy with Top-3 predictions and confidence routing.

Model: Fine-tuned MuRIL (Multilingual Representations for Indian Languages) — Google’s 17-language Indian model, adapted for ONDC category classification.

Pipeline: Voice/Text Input → Language Detection → Translation → Named Entity Recognition → MuRIL Embedding → Top-3 Category Classification (with confidence scores) → Attribute Extraction → ONDC-Compliant Catalog JSON.

Confidence Routing: High confidence (≥0.85) → auto-assign. Moderate (0.60–0.85) → flag for review. Low (<0.60) → route to human operator.

Target: >95% Top-1 accuracy, >99% Top-3 accuracy across all ONDC domains.

## 4.3 Module 3: Intelligent Matching Engine (JodakAI)

Function: Multi-factor MSE-to-SNP scoring, ranking, and explainable recommendation.

Composite Scoring Model:

M(mse, snp) = 0.35×D + 0.20×G + 0.15×C + 0.20×H + 0.10×S

|  | Factor | Computation | Weight | Source |
| --- | --- | --- | --- | --- |
| D | Domain | Cosine similarity: MSE product embedding vs SNP domain embedding (IndicBERT bi-encoder) | 0.35 | Catalog + SNP |
| G | Geography | Haversine distance decay + state/district overlap + Tier 2/3 proximity boost | 0.20 | Udyam + SNP |
| C | Capacity | SNP current load / max capacity. Lower utilization = higher score (prevents overloading) | 0.15 | TEAM + ONDC |
| H | History | SNP past success rate with similar MSEs (category, size, geography). Collaborative filtering | 0.20 | Match history DB |
| S | Specialization | B2B vs B2C archetype match + MSE turnover tier alignment with SNP focus | 0.10 | Udyam + SNP |

Weight Optimization: Grid search over weight combinations, evaluated on simulated reassignment rate and NDCG@3 against labeled MSE-SNP pairs.

Ranking Evaluation: NDCG@3, MRR, and reassignment simulation on held-out test set.

Cold Start: For new MSEs with no history—content-based matching with D weighted at 0.50, k-nearest-neighbor demographic similarity, geographic clustering.

Output: Top-3 SNP recommendations with per-factor score breakdown and vernacular explanations.

## 4.4 Agent Orchestration

Powered by LangGraph (selected over OpenAI Swarm, CrewAI, and Kimi K2 for state machine control, human-in-loop support, and model-agnostic design).

Flow: START → Registration Engine (voice/form) → Classification Engine (taxonomy mapping) → Matching Engine (SNP recommendation) → Human-in-Loop Review (for low-confidence) → Verification (compliance check via Udyam/GST/PAN APIs) → ONDC Onboarding → END

Every transition preserves full audit trail and allows fallback to human operators—critical for government compliance.

# 5. Data Model & Knowledge Architecture

| Entity | Key Fields | Source | Storage |
| --- | --- | --- | --- |
| MSE Profile | Udyam ID, PAN, GST, Name, Location, Sector, Turnover, Products, Gender | Udyam API, Voice, OCR | PostgreSQL + Redis |
| Product Catalog | SKU ID, Title, Description, ONDC Category, Attributes, HSN Code | MSE Input, AI Classification | PostgreSQL + ES |
| SNP Profile | SNP ID, Domains, Geographies, Capacity, Load, B2B/B2C, Rating | ONDC Registry, TEAM Portal | PostgreSQL |
| Match Record | MSE ID, SNP ID, Composite Score, Component Scores, Confidence Band, Status | JodakAI Output | PostgreSQL + Analytics |
| ONDC Taxonomy | Category Tree, Subcategories, Attributes, HSN Mapping | ONDC GitHub Specs | MongoDB |
| Verification | MSE ID, Check Status, Flags, Cross-ref Results, NSIC Approval | Verification Module | PostgreSQL + Audit Log |
| Interaction Log | Session ID, Module, Input, Output, Language, Latency, Feedback | All Modules | ClickHouse |

ONDC Taxonomy Sync: Living knowledge graph synced from ONDC-Official/protocol-network-extension GitHub. Automated versioning with backward compatibility layer. Covers 15+ domains (Grocery, Fashion, Electronics, Health, Agriculture, etc.).

# 6. Technology Stack (Sovereign AI)

## 6.1 AI/ML Models

| Component | Model/Tool | Why This Choice | India Advantage |
| --- | --- | --- | --- |
| Speech-to-Text | Sarvam Saras | Best Indic ASR, handles code-switching | Indian accents, 11 langs, telephony-grade |
| Text-to-Speech | Sarvam Bulbul V3 | Most natural Indic TTS, 35+ voices | Outperforms ElevenLabs in telephony evals |
| OCR/Vision | Sarvam Vision | 3B param vision-language for Indic docs | Multilingual docs, scanned Udyam/GST |
| Classification | Fine-tuned MuRIL | Google’s Indian multilingual BERT | 17 Indian languages, cross-lingual transfer |
| Semantic Match | IndicBERT Bi-Encoder | Fast similarity for MSE-SNP pairs | Pretrained on Indian web corpus |
| NER + Translation | Sarvam Mayura | Extract entities, translate across 11 langs | Indic NER + context-preserving translation |
| LLM Reasoning | Llama 3.1 8B (self-hosted) | Open-weight, hostable on Indian cloud | Data sovereignty, DPDP Act 2023 compliant |
| Orchestration | LangGraph (Python) | State machine with human-in-loop | Model-agnostic, works with any Indian LLM |

## 6.2 Infrastructure

Compute: MeitY Param Siddhi or Indian cloud (Yotta/CtrlS) for GPU inference. CPU on AWS Mumbai / Azure India Central.

Backend: Python FastAPI microservices, Docker containers, Kubernetes (production only).

Database: PostgreSQL (primary), Elasticsearch (product search), Redis (caching), ClickHouse (analytics), MongoDB (taxonomy).

Frontend: React.js dashboard + WhatsApp Business API for voice onboarding.

## 6.3 Why Sovereign AI (Not GPT/Claude API)

For a government-facing solution handling MSME data, data sovereignty is non-negotiable. Using US-based LLM APIs means MSE business data, Udyam IDs, PAN numbers, and financial information transit through foreign servers—conflicting with DPDP Act 2023 and government data governance policies.

Our approach: self-hosted open-weight models (Llama 3.1) + Indian-origin AI services (Sarvam AI). All data stays within Indian infrastructure. Sarvam AI is selected under IndiaAI Mission to build India’s indigenous foundational model, backed by 4,000 government-allocated GPUs—making them the most strategically aligned AI partner.

# 7. Data Preparation & Model Evaluation

This section directly addresses Annexure II evaluation criteria for data preparation, model building, and model evaluation.

## 7.1 Dataset & Splits

| Parameter | Specification |
| --- | --- |
| Primary Data Source | AIKosh platform (Ministry-provided sample data) + Udyam registration data (data.gov.in) |
| Supplementary Sources | ONDC taxonomy (GitHub), Kaggle product datasets, public e-commerce catalogs |
| Dataset Size (Categorization) | Target: 50K+ labeled product-category pairs across 15+ ONDC domains |
| Dataset Size (Matching) | Simulated: 5K MSE profiles × 50 SNP profiles with synthetic match outcomes |
| Train / Validation / Test Split | Stratified 80/10/10 split preserving category distribution |
| Class Imbalance Handling | SMOTE oversampling for minority categories + class-weighted loss function |
| Cross-Validation | 5-fold stratified cross-validation for model selection and hyperparameter tuning |
| Hyperparameter Tuning | Optuna Bayesian search: learning rate, batch size, dropout, class weights |

## 7.2 Evaluation Metrics

Categorization Model (VargBot)

| Metric | Definition | Target |
| --- | --- | --- |
| Accuracy | Correct predictions / total predictions | >95% Top-1, >99% Top-3 |
| Precision (macro) | Average precision across all categories | >90% |
| Recall (macro) | Average recall across all categories | >90% |
| F1 Score (macro) | Harmonic mean of precision and recall | >90% |
| Confusion Matrix | Per-category error analysis, identify systematic misclassifications | Published per model version |
| AUC-ROC | Binary threshold performance (per-category one-vs-rest) | >0.95 for top 10 categories |
| Latency | End-to-end classification time (text input to JSON output) | <500ms p95 |
| Cost per Inference | API + compute cost per classification | <INR 0.10 per call |

Matching Engine (JodakAI)

| Metric | Definition | Target |
| --- | --- | --- |
| NDCG@3 | Ranking quality of top 3 SNP recommendations | >0.80 |
| MRR | Mean Reciprocal Rank of first correct match | >0.75 |
| Reassignment Sim. | Simulated % of matches needing re-assignment | <20% (vs 40–60% baseline) |
| First-Match Accept. | % of MSEs accepting top recommendation | >60% |
| Latency | End-to-end matching time | <500ms p95 |

## 7.3 Baseline Comparison

All metrics measured on identical held-out test set:

| Metric | Rule-Based Baseline | AgentMap AI |
| --- | --- | --- |
| Product Categorization Accuracy | ~55–65% (keyword matching) | >95% (fine-tuned MuRIL) |
| NDCG@3 (Matching Ranking) | ~0.45 (domain+geo rules) | >0.80 (multi-factor + embeddings) |
| Simulated Reassignment Rate | 40–60% | <20% |
| First-Match Acceptance Rate | ~40% | >60% |
| Onboarding Time | 30+ min (manual) | <8 min (voice-guided) |

Note: Baseline numbers will be experimentally validated in Week 1–2 of Stage 1 PoC against AIKosh data. Final metrics will be published in the evaluation report.

# 8. Confidence Band System

Every match and categorization decision is tagged with a confidence band that determines the processing pathway:

| Band | Threshold | Action | Governance |
| --- | --- | --- | --- |
| GREEN | Confidence ≥ 0.85 | Auto-assign: match/category accepted automatically | Logged for audit. No human intervention needed. |
| YELLOW | 0.60 ≤ Confidence < 0.85 | Flag for review: presented to NSIC officer with explanation | Officer approves, edits, or overrides. Decision logged. |
| RED | Confidence < 0.60 | Manual review required: routed to human operator queue | Full manual assignment. System provides data package only. |

This system ensures Responsible AI governance: high-confidence decisions are automated for speed, while uncertain decisions always have human oversight. Officer override capability is available at all levels.

# 9. Data Imperfection Handling

Real-world MSME data is messy. AgentMap AI is designed to handle data imperfections gracefully:

| Imperfection | Handling Strategy | Fallback |
| --- | --- | --- |
| Missing SNP Capacity Data | Use last-known capacity with exponential decay confidence. Conservative estimate (80% of max). | Route to manual NSIC assignment. |
| Ambiguous Product Description | VargBot returns Top-3 with confidence. If all below 0.60, route to YELLOW/RED band. | Human operator classifies. Data used to retrain. |
| Incomplete MSE Registration | Sathi prompts for missing fields via voice. Pre-fills from Udyam API where available. | Partial profile saved. MSE re-contacted. |
| Stale ONDC Taxonomy | Auto-sync with ONDC GitHub (daily). Versioned mappings with backward compatibility. | Manual taxonomy override by admin. |
| Conflicting Data Sources | Priority: Udyam API > GST API > MSE self-report. Conflicts flagged for verification. | PramaanBot escalates to NSIC. |
| Voice Recognition Errors | Confirmation loop: system repeats back to MSE for approval before submission. | Text fallback option always available. |

Data Quality Scoring: Every MSE profile receives a completeness score (0–1.0). Profiles below 0.7 are flagged for enrichment before matching. This prevents low-quality inputs from degrading match quality.

Audit Logs: Every decision—automated or human—is logged with timestamp, confidence score, input data hash, and decision rationale. Immutable audit trail for government compliance.

# 10. Responsible AI

Specific, measurable commitments—not generic statements:

## 10.1 Bias Evaluation

Gender Fairness: Track match quality metrics (NDCG@3, acceptance rate) separately for women-led MSEs vs. overall. Alert if gap exceeds 5%. TEAM targets 50% women-led—our system must not inadvertently disadvantage them.

Geographic Fairness: Monitor match quality by state, district, and rural/urban. Ensure Tier 3 MSEs receive comparable match quality to Tier 1.

Category Fairness: Classification accuracy must not vary >10% across ONDC domains. Underperforming categories trigger targeted data augmentation.

## 10.2 Explainability

Per-Recommendation Explanation: Every SNP recommendation includes factor-level score breakdown in the MSE’s language. Example: “We recommend [SNP Name] because they handle [Category] products in [District], have onboarded [N] similar businesses (85% success rate), and have capacity for [X] more sellers.”

Officer Dashboard: NSIC officers see full scoring breakdown, confidence band, data quality score, and can override any decision with logged justification.

## 10.3 Governance Controls

Officer Override: Available at every stage. System recommendations are suggestions, not mandates.

Quarterly Bias Audit: Automated fairness report across gender, geography, and category dimensions.

Model Versioning: Every model update deployed via staged rollout with A/B testing against previous version. Rollback capability within 1 hour.

# 11. Stage 1 PoC Scope & 7-Week Execution Plan

## 11.1 Stage 1 Boundaries

The Stage 1 PoC focuses on demonstrating technical viability with measurable results:

| Dimension | Stage 1 Scope | Full Deployment (Later) |
| --- | --- | --- |
| Languages | Hindi + English | 11+ Indian languages |
| ONDC Categories | 3–5 categories | All 15+ domains |
| SNP Data | Simulated dataset (50 SNPs) | Live ONDC Registry |
| MSE Data | AIKosh + synthetic (5K profiles) | Udyam API (real-time) |
| Matching | Core scoring + embedding similarity | Full collaborative filtering + RL |
| Voice Integration | Web demo only | WhatsApp + IVR production |
| Infrastructure | Single server, PostgreSQL | Kubernetes, distributed |
| Dashboard | Basic admin view | Full analytics suite |

## 11.2 MVP System Architecture

Frontend: React dashboard (product upload, category prediction view, SNP ranking view, score breakdown, confidence bands, admin analytics).

Backend: FastAPI (Python). Single server deployment. No Kubernetes, no distributed infrastructure.

Models: Fine-tuned MuRIL (categorization) + IndicBERT bi-encoder (matching embeddings).

Database: PostgreSQL (all data). No Elasticsearch, no ClickHouse in Stage 1.

Evaluation: Full Annexure II metrics pipeline: accuracy, precision, recall, F1, confusion matrix, NDCG@3, MRR, reassignment simulation.

## 11.3 Week-by-Week Execution Plan

| Week | Activities | Deliverable |
| --- | --- | --- |
| Week 1–2 | Ingest AIKosh data. Clean ONDC taxonomy. Create synthetic SNP dataset. Implement rule-based matching baseline. Compute baseline NDCG@3, accuracy. | Baseline Performance Report |
| Week 3–4 | Fine-tune MuRIL on product-category pairs. Stratified 80/10/10 split. 5-fold CV. Compute accuracy, precision, recall, F1, confusion matrix, AUC-ROC. | Model Evaluation Document |
| Week 5 | Build IndicBERT embedding similarity. Implement multi-factor scoring. Grid search weight optimization. Evaluate NDCG@3, MRR, reassignment simulation. | Ranking Evaluation Report |
| Week 6 | Build React dashboard: match explanation view, score breakdown, confidence band visualization, admin analytics. Integrate all modules. | Working PoC Application |
| Week 7 | 2–3 minute demo video. Architecture diagram. Evaluation summary. Technical methodology documentation. Final testing. | Submission Package |

## 11.4 Demo Flow

The Stage 1 demo follows this sequence:

Step 1: Upload/enter product description (text, simulating voice input).

Step 2: Show predicted ONDC category + confidence score + Top-3 alternatives.

Step 3: Show Top-3 SNP ranking with composite scores.

Step 4: Show per-factor score breakdown (Domain, Geography, Capacity, History, Specialization).

Step 5: Show confidence band (Green/Yellow/Red) with routing decision.

Step 6: Show admin dashboard: aggregate metrics, baseline vs. AI comparison, category distribution.

Clean. No buzzwords. Metrics-driven.

# 12. Product Roadmap & Budget

## 12.1 Full Development Timeline

| Phase | Timeline | Deliverables | Milestone |
| --- | --- | --- | --- |
| Stage 1 PoC | 7 weeks | Working categorization + matching with metrics, baseline comparison, demo video, evaluation report | Jury presentation |
| Stage 2 Pilot | Months 4–8 | Full multi-agent system, 11 languages, all ONDC categories, WhatsApp, 500 MSE pilot in 2 districts | NSIC pilot deployment |
| Stage 3 Scale | Months 9–16 | National rollout, analytics dashboard, TEAM portal integration, 50K+ MSEs onboarded | National deployment |
| Stage 4 Optimize | Months 17–24 | Reinforcement learning on match quality, expanded language support, API marketplace, 2L+ MSEs | Self-improving system |

## 12.2 Budget Estimate (2-Year Contract)

| Cost Category | Year 1 (INR Lakhs) | Year 2 (INR Lakhs) |
| --- | --- | --- |
| AI/ML Engineering Team (4 engineers) | 28 | 28 |
| Cloud Infrastructure (GPU + CPU) | 8 | 12 |
| Sarvam AI API Costs | 4 | 6 |
| Frontend/Mobile Development | 6 | 3 |
| Testing, Security Audit & Compliance | 3 | 2 |
| TOTAL | 49 | 51 |

Total 2-Year Estimate: INR 1.00 Crore (within the contract ceiling specified in the challenge).

# 13. Evaluation Criteria Alignment (Annexure II)

| Evaluation Parameter | Our Response |
| --- | --- |
| Problem Solving Approach | Three-module AI architecture: Registration + Classification + Matching. First AI-native MSE-SNP matching for ONDC’s decentralized protocol. |
| Technical Feasibility | All components proven: Sarvam powers UIDAI, LangGraph enterprise-grade, ONDC protocol fully documented. Stage 1 PoC executable in 7 weeks. |
| Product Roadmap | 4-stage plan within INR 1 Cr and 2 years. Clear milestones: PoC → Pilot → National → Optimize. |
| Team Ability & Culture | Industry experience in large-scale recommendation systems and commerce data (contrastive learning, outcome-based relevancy). Deep Indian MSME domain knowledge. |
| Responsible AI | Confidence band system, bias audits (gender/geography), per-recommendation explainability, officer override. |
| Data & Cyber Security | Sovereign AI stack. DPDP 2023 compliant. All data on Indian infrastructure. Encryption, RBAC, audit logs. |
| Data Preparation | Stratified splits, 5-fold CV, class imbalance handling (SMOTE + weighted loss), data quality scoring. |
| Model Building | Multiple models compared (MuRIL vs mBERT vs XLM-R). Hyperparameter tuning via Optuna. Weight optimization via grid search. |
| Model Evaluation | Accuracy/Precision/Recall/F1/Confusion Matrix/AUC-ROC for categorization. NDCG@3/MRR/reassignment simulation for matching. |
| Technical Robustness | >95% categorization accuracy, <500ms latency, NDCG@3 >0.80, 99.5% uptime SLA. Baseline comparison included. |

# 14. Risks & Mitigations

| Risk | Level | Mitigation |
| --- | --- | --- |
| Voice accuracy in noise | High | Sarvam telephony-grade models. Text fallback. Confirmation loop before submission. |
| AIKosh data insufficiency | High | Synthetic data augmentation. Public e-commerce catalogs for supplementary training. |
| ONDC taxonomy changes | Medium | Auto-sync with ONDC GitHub (daily). Taxonomy versioning. Backward compatibility. |
| SNP capacity staleness | Medium | Exponential decay confidence on stale data. Conservative capacity estimates (80% max). |
| MSE trust/adoption | High | WhatsApp-first (familiar). Voice-only option. NSIC facilitator partnerships. |
| Data privacy compliance | High | Sovereign AI stack. Indian servers only. DPDP compliant. Consent-based. Audit trail. |
| Model bias | Medium | Quarterly bias audits. Separate fairness metrics for women-led MSEs and Tier 3 geography. |

# 15. Conclusion

AgentMap AI directly addresses the three mandates of Problem Statement 2: multilingual registration, taxonomy-compliant categorization, and intelligent MSE-SNP matching. Our approach is grounded in experimental rigor—every claim is backed by measurable metrics, baseline comparisons, and a working PoC plan.

The system is architected for ONDC’s unique decentralized protocol—not borrowed from centralized marketplace playbooks. Our sovereign AI stack ensures government data governance compliance, our confidence band system ensures responsible AI governance, and our 7-week Stage 1 plan ensures deliverability.

Our team’s industry experience in recommendation systems (contrastive learning approaches to outcome-based relevancy) and deep integration with India’s indigenous AI infrastructure (Sarvam AI) uniquely position us to deliver within the INR 1 Crore budget and 2-year timeline.

We are not building a tool. We are building the intelligent infrastructure that will power India’s digital commerce democratization.

# Appendix A: International & Export Readiness

(Deferred to post-Stage 1. Included for completeness.)

HSN Code Integration: Every product tagged with HSN code, enabling mapping to international HS codes for trade classification.

Export Readiness Scoring: Based on product category, certifications, and capacity, system flags export-ready MSEs and connects to DGFT schemes.

Multi-Currency & Multi-Language: Architecture supports internationalization. Catalogs generated in English for global markets alongside Indic versions.

Global Interoperability: ONDC’s Beckn protocol is an open standard adoptable by any country. Our architecture could adapt for open commerce networks in Southeast Asia, Africa, and Latin America.

— End of Document —